REPORT TO PARISH COUNCIL

PARISH PRESIDENT - JOHN SALTER

May 14, 2024

- CAPITAL PROJECTS:

  - Hart Road:  status is unknown at this time…waiting on Mr. Verret.

  - Harmony Road:  status is unknown at this time…..waiting on Mr. Verret.

  - Courthouse Security Project:   there have been some electrical upgrades made and the preconstruction construction conference was held.

  - LCDBG: Independence and American Way Road Rehabilitation:  bid deadline was May 14, 2024, there was an addendum that was missed so it will have to be extended and readvertised.

- OTHER ITEMS:

  - Louisiana Watershed Initiative Round 1/East Natchitoches Drainage Improvements: we are still waiting for the right of way appraisal and the finalization of the environmental process.